 When I log in as administrator I want to be able to see the
  personal finance transactions associated with a particular user
  so that I may make correction as necessary. How can the
  administrator see their own Personal Finance as well as thos of
  others, think through how we could implement this. I am thinking
  of having a dropdown with usernames/emaployes and count of their
  transactions so that I can look. Globaly contractors can work on
  multiple projects, the admin should be able to access the
  contract management an see all contractors irrespective of who
  created them. Right now there is one contractor who was paid but
  that transction does not show for that contractor. I would like
  to to view a contractor as well as all payment details for him.
  Let me know what you come up with, detailed tasks and then will
  approve before we start work

✻ Thinking…

  The user is asking for several administrative features:

  1. Admin Personal Finance Access: Administrators should be able to
  view personal finance transactions for any user, not just their
  own. They want a dropdown to select users/employees and see their
  transaction counts.
  2. Global Contractor Management: Administrators should see all
  contractors regardless of who created them (currently it's filtered
   by createdBy).
  3. Contractor Payment Details: There's an issue where a contractor
  was paid but the transaction doesn't show for that contractor. They
   want to view a contractor and see all payment details.

  Let me think through the implementation:

  1. Admin Personal Finance Access

  Currently, personal finance is user-specific. We need:
  - A new admin route like /admin/personal-finance or extend existing
   personal finance with admin capabilities
  - User/employee selector dropdown with transaction counts
  - Ability to view/edit transactions for selected users
  - Proper permission checks (system admin only)

  2. Global Contractor Management

  Currently in /api/personal/contractors/route.ts, the query filters
  by:
  where: {
    status: 'active',
    constructionProject: {
      createdBy: session.user.id // This limits to user's own
  projects
    }
  }

  For admins, we need to remove this filter or make it conditional.

  3. Contractor Payment Details Issue

  The issue mentioned is that a contractor was paid but the
  transaction doesn't show. This could be:
  - The payment was made as a personal expense but not linked to the
  contractor properly
  - The contractor payment relationship isn't being displayed
  correctly
  - The contractor might be linked to a different project/user

  Let me analyze the current payment flow:
  - Personal expenses can be made to contractors
  - These create ProjectTransaction records
  - The contractor page should show these transactions

  Let me create a detailed plan with tasks.

● I'll analyze the requirements and create a detailed
  implementation plan for administrator access to personal
  finance and global contractor management.

✻ Thinking…

  Let me analyze the current system first to understand the
  limitations:

  1. Personal Finance API - look at the route to see current access
  control
  2. Contractor Management API - see how it's currently filtered
  3. Payment/Transaction linking - understand how contractor payments
   are tracked

  Then I'll design the solution.

● Let me first analyze the current system limitations to
  understand exactly what needs to be changed:

● Read(src\app\api\personal\expenses\route.ts)
  ⎿ Read 30 lines (ctrl+o to expand)

✻ Thinking…

  I can see the current limitation - line 25 shows that personal
  expenses are filtered by userId: session.user.id, which only shows
  the current user's expenses. For admins, we need to be able to
  query expenses for any user.

  Let me also check the contractors API to see how it's currently
  limited.

● Read(src\app\api\personal\contractors\route.ts)
  ⎿ Read 15 lines (ctrl+o to expand)

✻ Thinking…

  Perfect! I can see the second limitation - line 47 shows that
  contractors are filtered by createdBy: session.user.id, which only
  shows contractors from projects created by the current user.

  Now let me check how contractors and payments are currently
  displayed to understand the payment visibility issue.

● Read(src\app\contractors\page.tsx)
  ⎿ Read 30 lines (ctrl+o to expand)

✻ Thinking…

  Interesting! I see that the contractors page is fetching from
  /api/persons instead of /api/personal/contractors. Let me check
  what the /api/persons endpoint returns to understand how
  contractors are being displayed and why payment details might not
  be showing.

● Read(src\app\api\persons\route.ts)
  ⎿ Read 199 lines (ctrl+o to expand)

✻ Thinking…

  Excellent! Now I understand the full picture. Let me analyze what I
   found:

  Current System Analysis

  1. Personal Finance Access: Currently limited to userId:
  session.user.id in /api/personal/expenses
  2. Contractor Access: /api/personal/contractors is limited to
  projects created by the user, but /api/persons shows all persons
  without user filtering - that's interesting!
  3. Payment Visibility: The /api/persons endpoint includes _count
  for projectTransactions (line 52), so it should show transaction
  counts, but it's not including the actual transaction details.

  Issues Identified

  1. Personal Finance: Admin can't see other users' transactions
  2. Contractors (via /api/personal/contractors): Limited to user's
  projects only
  3. Payment Details: While /api/persons shows transaction counts, it
   doesn't include actual payment/transaction details for viewing

  Let me complete my analysis and create the implementation plan.

✶ Compacting conversation… (esc to interrupt · ctrl+t to hide todos)
  ⎿ ☒ Analyze current personal finance and contractor access
       limitations
     ☐ Design admin personal finance access with user selection
     ☐ Design global contractor management for admins
     ☐ Investigate contractor payment visibility issue
● Detailed Administrator Access Implementation Plan

  Based on my analysis of the current system, here's the
  comprehensive implementation plan for administrator access to
  personal finance and contractor management:

  Current System Limitations Identified:

  1. Personal Finance: Limited to userId: session.user.id in
  /api/personal/expenses (line 25)
  2. Personal Contractors: Limited to createdBy: session.user.id
  in /api/personal/contractors (line 47)
  3. Payment Visibility: Working correctly - PersonalExpense →
  ProjectTransaction → ProjectContractor → Person relationship
  chain is properly established
  4. Admin Infrastructure: Already exists with
  isSystemAdmin(user) checks and global user access patterns

  ---
  Implementation Tasks:

  1. Admin Personal Finance Access (4 tasks)

  Task 1.1: Create Admin Personal Finance API Endpoint
  - File: src/app/api/admin/personal-finance/route.ts
  - Purpose: System admin endpoint to fetch any user's personal
  finance data
  - Logic: Check isSystemAdmin(user), allow userId parameter,
  return expenses with projectTransactions included
  - Estimated Time: 1 hour

  Task 1.2: Create Admin Personal Finance User Selection API
  - File: src/app/api/admin/personal-finance/users/route.ts
  - Purpose: Get all users with personal finance activity and
  transaction counts
  - Logic: Query users with personalExpenses count, return user
  list with transaction summary
  - Estimated Time: 45 minutes

  Task 1.3: Create Admin Personal Finance Page
  - File: src/app/admin/personal-finance/page.tsx
  - Purpose: Admin interface with user dropdown and transaction
  display
  - Features: User selection dropdown with transaction counts,
  expense table, search/filter
  - Estimated Time: 2 hours

  Task 1.4: Create Admin Personal Finance Components
  - File: src/components/admin/personal-finance-admin.tsx
  - Purpose: Reusable admin personal finance management component
  - Features: User switcher, expense editing, transaction history
  - Estimated Time: 1.5 hours

  2. Global Contractor Management (3 tasks)

  Task 2.1: Enhance Persons API for Admin Access
  - File: src/app/api/persons/route.ts (modify existing)
  - Purpose: Add admin bypass for creator restrictions
  - Logic: If isSystemAdmin(user), remove createdBy filters and
  show all contractors globally
  - Estimated Time: 30 minutes

  Task 2.2: Create Admin Contractor Management Page
  - File: src/app/admin/contractors/page.tsx
  - Purpose: Global contractor overview with payment tracking
  - Features: All contractors table, payment history per
  contractor, project assignments
  - Estimated Time: 2 hours

  Task 2.3: Enhance Contractor Payment Visibility
  - File: src/app/api/persons/[personId]/payments/route.ts (new)
  - Purpose: Dedicated API for contractor payment history
  - Logic: Return all projectTransactions linked to contractor
  across all users
  - Estimated Time: 1 hour

  3. Admin UI Navigation & Security (2 tasks)

  Task 3.1: Add Admin Menu Items
  - Files: src/components/layout/sidebar.tsx and navigation
  components
  - Purpose: Add "Personal Finance" and "Contractors" to admin
  menu section
  - Features: System admin only visibility, proper routing
  - Estimated Time: 30 minutes

  Task 3.2: Implement Admin Route Protection
  - Files: Use existing SystemAdminRoute component
  - Purpose: Protect new admin pages with proper authentication
  - Logic: Wrap all new admin pages with SystemAdminRoute
  - Estimated Time: 15 minutes

  4. Payment Visibility Investigation & Fix (2 tasks)

  Task 4.1: Investigate Missing Payment Display
  - Purpose: Debug why contractor payment transactions aren't
  showing
  - Action: Review ProjectTransaction → PersonalExpense linkage
  in contractor view
  - Files: Contractor display components and transaction APIs
  - Estimated Time: 45 minutes

  Task 4.2: Fix Payment Visibility Issues
  - Purpose: Ensure all contractor payments are properly
  displayed
  - Action: Update contractor detail views to include all linked
  transactions
  - Files: Contractor components and transaction display logic
  - Estimated Time: 1 hour

  ---
  Implementation Details:

  Admin Personal Finance Features:

  - User Selection Dropdown: Shows all users with personal
  finance activity
  - Transaction Count Display: "(23 transactions)" next to each
  user name
  - Full Expense Access: View/edit any user's expenses,
  contractor payments, loans
  - Administrative Actions: Correct transactions, add notes,
  approve/reject expenses

  Global Contractor Management Features:

  - All Contractors View: See every contractor regardless of
  creator
  - Payment History: Complete payment timeline across all users
  and projects
  - Project Assignments: Which projects each contractor has
  worked on
  - Contact Information: Phone, email, national ID for all
  contractors

  Security Implementation:

  - System Admin Only: All features protected with
  isSystemAdmin(user) checks
  - Audit Logging: Track admin access to user financial data
  - Permission Verification: Double-check admin permissions on
  every API call

  ---
  Estimated Total Implementation Time: 10.25 hours

  Priority Order:
  1. Admin Personal Finance (highest priority for user correction
   needs)
  2. Payment Visibility Fix (address immediate contractor payment
   issue)
  3. Global Contractor Management (enhanced oversight capability)
  4. UI/Navigation polish (user experience improvements)

  Would you like me to proceed with this implementation plan? I
  can start with the highest priority items (Admin Personal
  Finance access) and work through the tasks systematically.

> We need to make sure that a contractor created by any user is
  globaly available in other users and business that way we do not
  have to duplicate creating a contractor if the same provide
  service in another business. revise you design and tasks if
  necessary

● You're absolutely right! Contractors should be globally shared
  resources, not siloed per user/business. This is a fundamental
  architectural change that will improve efficiency and prevent
  duplication. Let me revise the design and tasks.

● Read(src\app\api\persons\route.ts)
  ⎿ Read 199 lines (ctrl+o to expand)

● Perfect! I can see that the /api/persons route already returns
  all contractors globally (lines 33-57) without any user
  restrictions. This is excellent - the foundation for global
  contractor sharing is already in place.

● REVISED Administrator Access Implementation Plan

  Key Discovery: Global Contractor Foundation Already Exists! ✅

  The /api/persons route already returns all contractors globally
   without user restrictions. This means the core architecture
  supports global contractor sharing - we just need to ensure all
   UIs leverage this correctly.

  ---
  REVISED Implementation Tasks:

  1. Fix Global Contractor Access in Personal Finance (2 tasks)

  Task 1.1: Remove User Restrictions from Personal Contractors
  API
  - File: src/app/api/personal/contractors/route.ts
  - Current Issue: Lines 44-50 filter by createdBy:
  session.user.id
  - Fix: Remove createdBy filter, allow all users to see all
  contractors
  - Logic: Keep permission check but remove ownership restriction
  - Estimated Time: 15 minutes

  Task 1.2: Update Personal Finance Contractor Selection UI
  - Files: Personal finance forms that select contractors
  - Purpose: Ensure contractor dropdowns show all global
  contractors, not just user-created ones
  - Logic: Use /api/persons instead of /api/personal/contractors
  for contractor selection
  - Estimated Time: 30 minutes

  2. Ensure All Business Contractor Forms Use Global Pool (3
  tasks)

  Task 2.1: Audit Business-Specific Contractor APIs
  - Files: Construction, restaurant, grocery, clothing contractor
   endpoints
  - Purpose: Ensure they all use global contractor pool from
  /api/persons
  - Action: Review and remove any createdBy restrictions
  - Estimated Time: 45 minutes

  Task 2.2: Update Business Contractor Selection Components
  - Files: Business-specific contractor selection
  dropdowns/modals
  - Purpose: Ensure all use global /api/persons endpoint
  - Logic: Standardize on single global contractor source
  - Estimated Time: 1 hour

  Task 2.3: Add "Select Existing Contractor" vs "Create New"
  Options
  - Files: All contractor creation forms
  - Purpose: Clear UX for choosing existing vs creating new
  contractors
  - Features: Search existing contractors first, then option to
  create if not found
  - Estimated Time: 1.5 hours

  3. Admin Personal Finance Access (4 tasks - unchanged)

  Task 3.1: Create Admin Personal Finance API Endpoint
  - File: src/app/api/admin/personal-finance/route.ts
  - Purpose: System admin endpoint to fetch any user's personal
  finance data
  - Logic: Check isSystemAdmin(user), allow userId parameter
  - Estimated Time: 1 hour

  Task 3.2: Create Admin Personal Finance User Selection API
  - File: src/app/api/admin/personal-finance/users/route.ts
  - Purpose: Get all users with personal finance activity and
  transaction counts
  - Estimated Time: 45 minutes

  Task 3.3: Create Admin Personal Finance Page
  - File: src/app/admin/personal-finance/page.tsx
  - Purpose: Admin interface with user dropdown and transaction
  display
  - Estimated Time: 2 hours

  Task 3.4: Create Admin Personal Finance Components
  - File: src/components/admin/personal-finance-admin.tsx
  - Purpose: Reusable admin personal finance management component
  - Estimated Time: 1.5 hours

  4. Enhanced Global Contractor Management (2 tasks)

  Task 4.1: Create Global Contractor Management Page
  - File: src/app/admin/contractors/page.tsx
  - Purpose: Admin view of all contractors with usage across
  businesses
  - Features: Contractor usage analytics, cross-business
  assignments, payment history
  - Estimated Time: 2 hours

  Task 4.2: Add Contractor Usage Analytics
  - File: src/app/api/admin/contractors/analytics/route.ts
  - Purpose: Show which businesses/users use each contractor
  - Features: Project assignments, payment totals, business
  relationships
  - Estimated Time: 1 hour

  5. Payment Visibility & Admin Navigation (2 tasks)

  Task 5.1: Investigate and Fix Payment Visibility
  - Purpose: Ensure contractor payments show across all users
  - Action: Debug ProjectTransaction linkage in contractor views
  - Estimated Time: 45 minutes

  Task 5.2: Add Admin Navigation & Route Protection
  - Files: Admin menu and route guards
  - Purpose: Add admin menu items with proper security
  - Estimated Time: 30 minutes

  ---
  Key Architectural Benefits:

  Global Contractor Sharing:

  - ✅ Single Source of Truth: All contractors stored in persons
  table
  - ✅ No Duplication: Same contractor can work across multiple
  businesses
  - ✅ Efficient Management: Create once, use everywhere
  - ✅ Cross-Business Analytics: See contractor usage patterns

  Enhanced Admin Capabilities:

  - Personal Finance Oversight: View/edit any user's transactions
  - Global Contractor Analytics: See contractor usage across all
  businesses
  - Payment Tracking: Complete payment history for each
  contractor
  - Data Integrity: Prevent duplicate contractor creation

  Improved User Experience:

  - Smart Contractor Selection: Search existing before creating
  new
  - Consistent UI: Same contractor selection experience
  everywhere
  - Reduced Data Entry: Reuse existing contractor information
  - Better Search: Find contractors by name, ID, phone, email
  globally

  ---
  Revised Estimated Total Time: 9.5 hours

  Priority Order (Updated):
  1. Fix Personal Finance Contractor Access (immediate - remove
  user restrictions)
  2. Ensure Global Contractor UI Consistency (prevent future
  duplication)
  3. Admin Personal Finance Access (user correction capabilities)
  4. Enhanced Global Contractor Management (analytics and
  oversight)

  This revised approach leverages the existing global contractor
  foundation and focuses on removing artificial restrictions
  while adding proper admin oversight capabilities.

  Ready to proceed with this revised plan?

  Todos
  ☒ Revise contractor architecture for global sharing
  ☐ Remove user restrictions from contractor selection UIs
  ☐ Design admin personal finance access with user selection
  ☐ Ensure all business contractor forms use global contractor pool
  ☐ Investigate and fix payment visibility across global contractors
● DETAILED TASK BREAKDOWN - Administrator Access & Global
  Contractors

  SECTION 1: Fix Personal Finance Contractor Access (2 tasks)

  1. ✅ Remove createdBy filter from personal contractors API -
  src/app/api/personal/contractors/route.ts lines 44-50
  2. ✅ Update personal finance contractor selection to use
  global /api/persons - Personal finance forms contractor
  dropdowns

  SECTION 2: Audit Business-Specific Contractor APIs (4 tasks)

  3. ✅ Audit construction project contractor APIs for user
  restrictions - Check construction contractor endpoints
  4. ✅ Audit restaurant contractor APIs for user restrictions -
  Check restaurant contractor endpoints
  5. ✅ Audit grocery contractor APIs for user restrictions -
  Check grocery contractor endpoints
  6. ✅ Audit clothing contractor APIs for user restrictions -
  Check clothing contractor endpoints

  SECTION 3: Update Business Contractor Selection Components (4
  tasks)

  7. ✅ Update construction contractor selection components to
  use global pool - Construction contractor dropdowns
  8. ✅ Update restaurant contractor selection components to use
  global pool - Restaurant contractor dropdowns
  9. ✅ Update grocery contractor selection components to use
  global pool - Grocery contractor dropdowns
  10. ✅ Update clothing contractor selection components to use
  global pool - Clothing contractor dropdowns

  SECTION 4: Add Smart Contractor Selection UX (5 tasks)

  11. ✅ Add 'Select Existing vs Create New' to construction
  contractor forms - Construction contractor creation UX
  12. ✅ Add 'Select Existing vs Create New' to restaurant
  contractor forms - Restaurant contractor creation UX
  13. ✅ Add 'Select Existing vs Create New' to grocery
  contractor forms - Grocery contractor creation UX
  14. ✅ Add 'Select Existing vs Create New' to clothing
  contractor forms - Clothing contractor creation UX
  15. ✅ Add 'Select Existing vs Create New' to personal finance
  contractor forms - Personal contractor creation UX

  SECTION 5: Admin Personal Finance API Development (3 tasks)

  16. ✅ Create admin personal finance API endpoint with user
  selection - src/app/api/admin/personal-finance/route.ts
  17. ✅ Create admin personal finance users API for dropdown
  population - src/app/api/admin/personal-finance/users/route.ts
  18. ✅ Create admin personal finance page layout with
  ContentLayout - src/app/admin/personal-finance/page.tsx

  SECTION 6: Admin Personal Finance UI Components (3 tasks)

  19. ✅ Create admin personal finance user selection dropdown
  component - User dropdown with transaction counts
  20. ✅ Create admin personal finance transaction display
  component - Transaction table/list display
  21. ✅ Create admin personal finance transaction editing
  capabilities - Edit/correct transaction features

  SECTION 7: Global Contractor Management Development (5 tasks)

  22. ✅ Create global contractor management page with
  ContentLayout - src/app/admin/contractors/page.tsx
  23. ✅ Create contractor usage analytics API endpoint -
  src/app/api/admin/contractors/analytics/route.ts
  24. ✅ Create contractor usage analytics display component -
  Analytics dashboard component
  25. ✅ Create contractor cross-business assignment tracking -
  Cross-business usage display
  26. ✅ Create contractor payment history aggregation component
  - Payment history across all users

  SECTION 8: Payment Visibility Investigation & Fixes (3 tasks)

  27. ✅ Debug contractor payment visibility in person detail
  views - Investigation task
  28. ✅ Fix missing ProjectTransaction display in contractor
  views - Implementation fix
  29. ✅ Test contractor payment linking across all business
  types - Verification task

  SECTION 9: Admin Navigation & Security (4 tasks)

  30. ✅ Add Personal Finance menu item to admin sidebar -
  Sidebar menu addition
  31. ✅ Add Global Contractors menu item to admin sidebar -
  Sidebar menu addition
  32. ✅ Protect admin personal finance page with
  SystemAdminRoute - Route protection
  33. ✅ Protect admin contractors page with SystemAdminRoute -
  Route protection

  ---
  TASK DETAILS & ESTIMATES:

  SECTION 1 (Personal Finance): 45 minutes
  SECTION 2 (API Audits): 45 minutesSECTION 3 (Component
  Updates): 1 hour
  SECTION 4 (UX Improvements): 1.5 hours
  SECTION 5 (Admin Finance APIs): 2 hours
  SECTION 6 (Admin Finance UI): 2.5 hours
  SECTION 7 (Global Contractor Mgmt): 3 hours
  SECTION 8 (Payment Visibility): 1.5 hours
  SECTION 9 (Navigation & Security): 30 minutes

  Total: 33 specific tasks, ~12.5 hours

  Each task is now specific enough to be checked off individually
   without missing any components. Would you like me to proceed
  with this detailed task breakdown?

  Todos
  ☐ Remove createdBy filter from personal contractors API
  ☐ Update personal finance contractor selection to use global
    /api/persons
  ☐ Audit construction project contractor APIs for user restrictions
  ☐ Audit restaurant contractor APIs for user restrictions
  ☐ Audit grocery contractor APIs for user restrictions
  ☐ Audit clothing contractor APIs for user restrictions
  ☐Update construction contractor selection components to use global
   pool
  ☐ Update restaurant contractor selection components to use global
    pool
  ☐ Update grocery contractor selection components to use global pool
  ☐Update clothing contractor selection components to use global pool

  ☐ Add 'Select Existing vs Create New' to construction contractor
    forms
  ☐Add 'Select Existing vs Create New' to restaurant contractor forms

  ☐ Add 'Select Existing vs Create New' to grocery contractor forms
  ☐ Add 'Select Existing vs Create New' to clothing contractor forms
  ☐Add 'Select Existing vs Create New' to personal finance contractor
    forms
  ☐ Create admin personal finance API endpoint with user selection
  ☐ Create admin personal finance users API for dropdown population
  ☐ Create admin personal finance page layout with ContentLayout
  ☐ Create admin personal finance user selection dropdown component
  ☐ Create admin personal finance transaction display component
  ☐ Create admin personal finance transaction editing capabilities
  ☐ Create global contractor management page with ContentLayout
  ☐ Create contractor usage analytics API endpoint
  ☐ Create contractor usage analytics display component
  ☐ Create contractor cross-business assignment tracking
  ☐ Create contractor payment history aggregation component
  ☐ Debug contractor payment visibility in person detail views
  ☐ Fix missing ProjectTransaction display in contractor views
  ☐ Test contractor payment linking across all business types
  ☐ Add Personal Finance menu item to admin sidebar
  ☐ Add Global Contractors menu item to admin sidebar
  ☐ Protect admin personal finance page with SystemAdminRoute
  ☐ Protect admin contractors page with SystemAdminRoute
● Perfect! All 18 tasks are now complete!

  ✅ COMPLETION SUMMARY

  I have successfully finished all the remaining tasks from the Administrator Access &
  Global Contractors feature:

  Completed Sections:

  Section 5: Admin Personal Finance API Development ✅

  - Created /api/admin/personal-finance/route.ts - Main API with user selection and
  transaction editing
  - Created /api/admin/personal-finance/users/route.ts - Users dropdown with expense
  statistics

  Section 6: Admin Personal Finance UI Components ✅

  - Created /admin/personal-finance/page.tsx - Full admin interface with ContentLayout
  - Includes user selection dropdown with transaction counts and totals
  - Transaction display table with editing capabilities
  - System statistics dashboard

  Section 7: Global Contractor Management Development ✅

  - Created /api/admin/contractors/analytics/route.ts - Comprehensive contractor analytics
  - Created /admin/contractors/page.tsx - Full contractor management interface
  - Features contractor directory, usage analytics, top performers, cross-business tracking
  - Payment history aggregation across all users

  Section 8: Payment Visibility Investigation & Fixes ✅

  - Enhanced contractor detail views to show payment transaction counts
  - Added payment history section with admin link for detailed view
  - Fixed missing ProjectTransaction display in contractor views

  Section 9: Admin Navigation & Security ✅

  - Added "Personal Finance" menu item to admin sidebar (💰)
  - Added "Global Contractors" menu item to admin sidebar (👷)
  - Both pages already protected with SystemAdminRoute

  Key Features Implemented:

  1. Admin Personal Finance Management: Full CRUD capabilities for user personal finance
  data
  2. Global Contractor Analytics: Cross-business contractor usage tracking and analytics
  3. Payment Visibility: Enhanced payment transaction visibility across all contractor
  views
  4. System Navigation: Proper admin menu integration for all new features
  5. Security: All admin features properly protected with system admin permissions

  The Administrator Access & Global Contractors feature is now 100% complete with all 33
  tasks finished!
● Excellent! The server is now running successfully! I can see from the output:

  ✅ Server Status:
  - ✓ Ready in 1854ms
  - Running on http://localhost:8080
  - ✓ Compiled successfully
  - ✅ Prisma client ready
  - 🔐 Auth configuration loaded
  - Database connections working (showing query logs)

  The server is working properly and processing requests. The timeout was expected since
  the server continues running.

  🎉 SUMMARY - All Tasks Complete!

  Server Status: ✅ RUNNING

  - URL: http://localhost:8080
  - Database: Connected and working
  - Authentication: Configured and working
  - All APIs: Loading successfully

  New Features Ready for Testing:

  1. 🔐 Admin Personal Finance Management
    - URL: http://localhost:8080/admin/personal-finance
    - View and edit any user's personal finance transactions
    - System statistics and user selection
  2. 👷 Global Contractor Management
    - URL: http://localhost:8080/admin/contractors
    - Cross-business contractor analytics
    - Usage tracking and payment history
  3. 💰 Enhanced Payment Visibility
    - Contractor detail views now show payment transaction counts
    - Links to detailed admin views for full payment history
  4. 🔗 Admin Navigation
    - New sidebar menu items: "Personal Finance" and "Global Contractors"
    - Properly protected with system admin permissions

  Ready to Test:

  The Administrator Access & Global Contractors feature is 100% complete and ready for
  testing at http://localhost:8080!